## Slide 1: Proof of Concept: Embeddings for IDR
Objective: Demonstrate scalable customer record matching using text embeddings
Focus: Text-based customer data (no images/multimodal for Phase 1)
Environment: Databricks-native / minimal new dependencies
Duration: Short PoC 1-2 weeks

## Slide 2: Data Scope - Customer Text Fields
Core fields:
  Name on card / Full name variations
  Billing / Shipping address
  Store / Location address
Additional fields:
  Email
  Phone number
  Transaction notes / descriptions
  Account identifiers
Approach: Concatenate relevant fields per customer ID with proper weighting

## Slide 3: Technical Approach
Embedding Model: Databricks-compatible (e.g. sentence-transformers or Databricks Foundation Model API / Spark ML)
Architecture:
  Normalized Delta table by Customer ID
  Generate & store embeddings for concatenated text
  No external vector DB required
Matching Logic:
  Cosine similarity on embeddings
  Threshold-based candidate ranking + optional rules

## Slide 4: Implementation Steps
Step 1: Ingest & normalize customer text data into Delta table
Step 2: Select & apply embedding model at scale (Spark UDF / pandas UDF)
Step 3: Store embeddings alongside source data
Step 4: Build matching function (cosine distance queries)
Step 5: Evaluate accuracy, precision/recall on labeled test set

## Slide 5: Expected Outcomes & Next Steps
Outcomes:
  Improved match accuracy over traditional methods
  Scalable pipeline ready for production expansion
  Performance benchmarks and cost estimates
Next Steps:
  Review & approve PoC scope
  Data access & sample dataset
  Schedule kickoff and weekly check-ins
Goal: Validate approach and define Phase 2 roadmap